A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

- 5 — Complex task

Sprint Planning — AI Travel Itinerary Generator

## Sprint 1 — Core Setup & AI Integration

### Epic 1 — App Setup

- USN1 — Create Streamlit UI layout → 2

- USN2 — Add user input fields (destination, days, nights, interests) → 2

### Epic 2 — AI Integration

- USN3 — Configure Gemini API → 3

- USN4 — Connect model to backend function → 3

- USN5 — Build itinerary generation prompt logic → 3

### Epic 3 — Validation

- USN6 — Input validation & error handling → 2

Total Story Points — Sprint 1 =
 2 + 2 + 3 + 3 + 3 + 2 = 15

## Sprint 2 — Features & Output Enhancement

### Epic 4 — Output System

- USN7 — Format itinerary output → 3

- USN8 — Display results in text area → 2

### Epic 5 — UI Improvements

- USN9 — Add styling and layout improvements → 3

- USN10 — Add loading spinner & success messages → 2

### Epic 6 — Testing & Deployment

- USN11 — Test multiple destinations → 3

- USN12 — Fix model & runtime errors → 5

Total Story Points — Sprint 2 =
 3 + 2 + 3 + 2 + 3 + 5 = 18

# Velocity Calculation (Your Version)

Total Story Points = 15 + 18 = 33

Number of Sprints = 2

Velocity = 33 / 2 = 16.5 ≈ 16 Story Points per Sprint

## Final Statement

Team Velocity ≈ 16 Story Points per Sprint