Project Planning Phase

| Date | 17 February 2026 |
| --- | --- |
| Team ID | LVIP2026TMIDSB7385 |
| Project Name | Explore with AI: Custom Itineraries for Your Next Journey |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | UI Input Form | USN-1 | Build Streamlit input form for destination, days, nights | 3 | High |  |
| Sprint-1 | UI Input Form | USN-2 | Add interests input field | 2 | High |  |
| Sprint-1 | Validation | USN-3 | Add input validation logic | 2 | High |  |
| Sprint-2 | AI Integration | USN-4 | Integrate Gemini API | 5 | High |  |
| Sprint-2 | Prompt Builder | USN-5 | As a user, I can log into the application by entering email & password | 3 | High |  |
| Sprint-3 | Itinerary Output | USN-6 | Display itinerary in Streamlit | 3 | Medium |  |
| Sprint-3 | UX | USN-7 | Add loading spinner & error handling | 2 | Medium |  |
| Sprint-4 | Enhancement | USN-8 | Improve prompt personalization | 3 | Low |  |

Project Tracker / Sprint Tracker

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 5 Days | 01 Feb 2026 | 05 Feb 2026 | 7 | 05 Feb 2026 |
| Sprint-2 | 8 | 5 Days | 06 Feb 2026 | 10 Feb 2026 | 8 | 10 Feb 2026 |
| Sprint-3 | 5 | 5 Days | 11 Feb 2026 | 15 Feb 2026 | 5 | 15 Feb 2026 |
| Sprint-4 | 3 | 5 Days | 116 Feb 2026 | 20 Feb 2026 | 3 | 20Feb 2026 |

Velocity:

Sprint Duration = 5 days

Average Story Points per Sprint = 7

Velocity (points per day) = 7 / 5 = 1.4